# 3-Month Product Launch Roadmap

Educational Assessment Platform for Grades 3-8

Technical Architecture & Implementation Plan

# Executive Summary

This roadmap outlines a focused 3-month plan to build and launch an MVP educational assessment platform. The approach prioritizes core functionality, technical scalability, and rapid time-to-market while maintaining security, compliance, and user experience standards critical for educational software.

🎯 GOAL: Launch a production-ready platform serving 500+ students within 90 days

# 1. Technical Architecture Overview

## 1.1 Architecture Philosophy

Cloud-native: Leverage managed services to reduce operational overhead

Scalable by default: Design for 10,000+ concurrent users from day one

Security-first: COPPA compliance, data encryption, secure authentication

API-first: RESTful APIs enabling future mobile apps and integrations

Modular design: Loosely coupled services for independent scaling and updates

## 1.2 Recommended Technology Stack

Frontend:

Framework: Next.js 14 (React-based, with SSR for SEO)

Language: TypeScript for type safety

Styling: Tailwind CSS for rapid UI development

State Management: React Query + Zustand for local and server state

UI Components: Radix UI (accessible) + custom design system

Animation: Framer Motion for engaging student experiences

Testing: Vitest + React Testing Library + Playwright for E2E

Backend:

Framework: Node.js with Express.js or NestJS (TypeScript)

Database: PostgreSQL (primary) + Redis (caching, sessions)

ORM: Prisma for type-safe database access

Authentication: Auth0 or Clerk (handles COPPA compliance)

File Storage: AWS S3 for assets, images, uploaded content

Email: SendGrid or AWS SES for transactional emails

Analytics: Mixpanel or Amplitude for product analytics

Infrastructure & DevOps:

Cloud Provider: AWS (or Google Cloud Platform)

Hosting: Vercel (frontend) + AWS ECS/Fargate (backend)

Database Hosting: AWS RDS (PostgreSQL) + ElastiCache (Redis)

CI/CD: GitHub Actions for automated testing and deployment

Monitoring: Datadog or New Relic for APM

Logging: CloudWatch or Datadog for centralized logging

Error Tracking: Sentry for real-time error monitoring

CDN: CloudFront for global content delivery

## 1.3 System Architecture Diagram (Logical View)

The platform follows a three-tier architecture:

Presentation Layer:

Student Web App (Next.js) - Assessment taking, learning modules, progress tracking

Parent Dashboard (Next.js) - Child progress monitoring, reports

Teacher/Admin Portal (Next.js) - Student management, analytics, content curation

Application Layer:

API Gateway - Request routing, rate limiting, authentication

Authentication Service - User management, COPPA consent, session handling

Assessment Engine - Question delivery, adaptive difficulty, scoring

Learning Engine - Content recommendations, progress tracking

Analytics Service - Data aggregation, reporting, insights

Notification Service - Email, in-app notifications

Data Layer:

PostgreSQL - User data, assessments, questions, progress

Redis - Session cache, real-time data, rate limiting

S3 - Media assets, generated reports, exports

Analytics Warehouse - Historical data for insights (optional Month 3)

## 1.4 Data Model (Core Entities)

| Entity | Description |
| --- | --- |
| Users | Students, Parents, Teachers, Admins with role-based access |
| Organizations | Schools, Districts (for B2B), future multi-tenancy |
| Assessments | Test definitions with metadata, standards alignment |
| Questions | Question bank with difficulty, subject, grade, standards tags |
| StudentAssessments | Test instances with start/end time, score, completion status |
| StudentAnswers | Individual responses with correctness, time taken |
| LearningPaths | Personalized recommendations based on assessment results |
| Progress | Aggregate student progress across subjects and skills |
| Achievements | Badges, streaks, rewards for gamification |

## 1.5 Security & Compliance

COPPA Compliance: Parental consent for children under 13, minimal data collection

Data Encryption: At rest (AES-256) and in transit (TLS 1.3)

Authentication: OAuth 2.0, session management, password hashing (bcrypt)

Authorization: Role-based access control (RBAC) throughout platform

Privacy: No third-party tracking/ads, transparent data policies

Audit Logging: Track all sensitive operations for compliance

Rate Limiting: Prevent abuse and ensure fair resource usage

Input Validation: Protect against SQL injection, XSS, CSRF attacks

Regular Security Audits: Automated scans + manual reviews before launch

# 2. Three-Month Implementation Roadmap

📅 Timeline: Month 1 = Foundation, Month 2 = Core Features, Month 3 = Polish & Launch

## Month 1: Foundation & Infrastructure (Weeks 1-4)

Theme:

"Establish the foundation for rapid development"

WEEK 1: Project Setup & Architecture

Engineering:

Set up monorepo structure (frontend + backend)

Configure development environment (Docker, local databases)

Implement CI/CD pipeline with GitHub Actions

Set up AWS infrastructure (VPC, RDS, S3, ECS)

Initialize Next.js frontend with authentication flow

Create base API structure with Express/NestJS

Product:

Finalize product requirements document (PRD)

Create wireframes for core user flows

Define information architecture

Write user stories for Month 1 features

Begin design system and component library

Marketing:

Develop brand identity (logo, colors, voice)

Create landing page wireframes

Draft initial messaging and positioning

Set up domain, email, and social media accounts

Begin competitive analysis

WEEK 2: Authentication & User Management

Engineering:

Integrate Auth0/Clerk for authentication

Implement COPPA-compliant parent consent flow

Build user registration and onboarding API

Create user profile pages (student, parent, teacher)

Set up PostgreSQL schema for users and organizations

Implement basic RBAC middleware

Product:

Finalize user onboarding flow designs

Define user roles and permissions matrix

Create high-fidelity mockups for registration

Write acceptance criteria for auth features

Plan gamification mechanics (points, badges)

Marketing:

Design and launch landing page (lead capture)

Set up email marketing platform (SendGrid/Mailchimp)

Create beta signup form and waitlist

Draft welcome email sequences

Begin social media content calendar

WEEK 3: Assessment Engine Core

Engineering:

Build question bank data model and API

Implement assessment creation and management

Create question rendering engine (multiple choice, true/false)

Build assessment-taking interface (student view)

Implement basic scoring and results storage

Add timer and progress tracking for assessments

Product:

Design assessment-taking experience (UX)

Curate initial question bank (100+ questions, Grade 3-5 Math)

Define adaptive difficulty algorithm requirements

Create mockups for question types and layouts

Write standards alignment documentation

Marketing:

Identify and reach out to 10 pilot schools

Create pitch deck for school partnerships

Draft case study template

Develop content strategy (blog topics)

Research education influencers and communities

WEEK 4: Progress Tracking & Basic Analytics

Engineering:

Build student progress tracking system

Create parent dashboard with child progress

Implement basic analytics (questions answered, scores)

Add data visualization charts (Chart.js or Recharts)

Set up monitoring and logging (Datadog/Sentry)

Conduct first load testing (500 concurrent users)

Product:

Design progress dashboard for students

Design parent monitoring dashboard

Define key metrics to display

Create mockups for achievement badges

Conduct usability testing with 5 families

Refine designs based on feedback

Marketing:

Launch blog with 3 initial articles (SEO-focused)

Create social media graphics and templates

Begin email nurture campaign for waitlist

Develop partnership proposal documents

Set up Google Analytics and tracking

MONTH 1 DELIVERABLES:

✅ Working authentication and user management

✅ Basic assessment-taking functionality (100+ questions)

✅ Student and parent dashboards with progress tracking

✅ Fully deployed infrastructure with monitoring

✅ Landing page with 200+ email signups

✅ Brand identity and design system established

## Month 2: Core Features & Gamification (Weeks 5-8)

Theme:

"Build engaging features that drive retention"

WEEK 5: Adaptive Assessment Engine

Engineering:

Implement adaptive difficulty algorithm (IRT-lite)

Add question randomization and shuffling

Build prerequisite skills tracking system

Create personalized question selection logic

Optimize database queries for performance

Add comprehensive unit and integration tests

Product:

Expand question bank to 300+ questions (Grades 3-8, Math)

Define difficulty calibration methodology

Design skill mastery indicators

Create teacher-facing assessment creation tools

Document adaptive algorithm for marketing materials

Marketing:

Develop product demo video (2 minutes)

Create comparison charts vs. competitors

Draft press release for beta launch

Reach out to education journalists and bloggers

Set up paid advertising campaigns (Facebook, Google)

WEEK 6: Gamification & Engagement

Engineering:

Implement points and rewards system

Build achievement and badge infrastructure

Create daily streak tracking

Add leaderboards (class and personal)

Implement in-app notifications

Build email notification system (achievements, reminders)

Product:

Design achievement system (30+ badges)

Define point earning mechanics

Create illustrated badge designs

Design streak reminder notifications

Plan future reward redemption system

Conduct A/B test planning for engagement features

Marketing:

Create social proof (testimonials, early feedback)

Launch referral program design

Develop email templates for engagement

Create shareable student achievement graphics

Begin influencer outreach campaign

WEEK 7: Learning Recommendations & Content Expansion

Engineering:

Build recommendation engine for next assessments

Implement learning path generation

Add practice mode (untimed, low stakes)

Create content tagging and filtering system

Build teacher assignment functionality

Optimize API response times (<200ms)

Product:

Expand to English Language Arts (ELA) questions (200+)

Design learning path visualization

Create study recommendations based on weak areas

Define content taxonomy and standards mapping

Design practice vs. test mode experiences

Begin Science question bank (50+ questions)

Marketing:

Launch private beta with 50 students

Create onboarding guides and tutorials

Develop case study with pilot school

Host webinar for interested parents

Publish 3 SEO-optimized blog posts

Launch social media ad campaigns

WEEK 8: Reporting & Teacher Tools

Engineering:

Build comprehensive reporting system

Create exportable reports (PDF, CSV)

Implement teacher dashboard with class insights

Add bulk student management tools

Create admin panel for platform management

Conduct security audit and penetration testing

Product:

Design detailed student progress reports

Create teacher analytics dashboard

Design class performance comparison views

Define report templates for parents

Gather and prioritize beta feedback

Plan subscription tiers and pricing

Marketing:

Finalize pricing and packaging strategy

Create pricing page designs

Develop sales materials for schools

Launch email campaign to waitlist (500+ opens)

Secure 3 school pilot partnerships

Prepare PR strategy for public launch

MONTH 2 DELIVERABLES:

✅ Adaptive assessment engine with 500+ questions (Math, ELA)

✅ Full gamification system (points, badges, streaks)

✅ Learning recommendations and personalized paths

✅ Teacher dashboard with class management tools

✅ Comprehensive reporting and data export

✅ 50+ active beta users with positive feedback

✅ School pilot partnerships secured

## Month 3: Polish, Scale & Launch (Weeks 9-12)

Theme:

"Refine, scale, and go to market"

WEEK 9: Performance Optimization & Accessibility

Engineering:

Optimize frontend bundle size and loading times

Implement code splitting and lazy loading

Add comprehensive error handling and fallbacks

Conduct accessibility audit (WCAG 2.1 AA)

Implement screen reader support

Add keyboard navigation throughout platform

Optimize database indexes and queries

Product:

Conduct comprehensive UX review

Fix top 10 usability issues from beta

Add contextual help and tooltips

Create interactive onboarding tutorial

Refine mobile responsive designs

Document accessibility features

Marketing:

Finalize all launch marketing materials

Create product tour and demo videos

Develop FAQ and help center content

Set up customer support system (Intercom/Zendesk)

Prepare PR distribution list

Schedule launch events and webinars

WEEK 10: Content Expansion & Quality Assurance

Engineering:

Conduct full regression testing suite

Perform load testing (10,000 concurrent users)

Fix all P0 and P1 bugs

Implement automated E2E tests

Set up production monitoring dashboards

Create runbooks for incident response

Product:

Expand question bank to 1,000+ questions

Add Science and Social Studies (100+ each)

Review all content for quality and accuracy

Finalize standards alignment documentation

Create content roadmap for post-launch

Prepare product changelog and release notes

Marketing:

Execute pre-launch PR campaign

Publish thought leadership articles

Host beta user appreciation event

Create launch day social media calendar

Finalize partnerships and co-marketing

Set up affiliate/referral program

WEEK 11: Launch Preparation & Soft Launch

Engineering:

Deploy production infrastructure

Set up auto-scaling and redundancy

Implement comprehensive logging and alerting

Create disaster recovery and backup procedures

Conduct final security review

Prepare rollback procedures

Begin soft launch with beta users

Product:

Conduct final product review

Create product launch checklist

Prepare customer onboarding materials

Set up product analytics tracking

Define launch success metrics

Create post-launch iteration plan

Monitor soft launch metrics closely

Marketing:

Execute soft launch to beta users

Gather and highlight early testimonials

Activate paid advertising campaigns

Schedule media interviews and features

Launch social media blitz

Send launch emails to full waitlist (2,000+)

Monitor sentiment and respond to feedback

WEEK 12: PUBLIC LAUNCH & Post-Launch Support

Engineering:

Monitor system performance 24/7

Rapidly address any critical issues

Scale infrastructure based on demand

Collect and triage user-reported bugs

Deploy hotfixes as needed

Begin planning post-launch feature roadmap

Product:

Track launch metrics and KPIs

Conduct user interviews for feedback

Prioritize post-launch improvements

Update product roadmap based on learnings

Celebrate team success!

Plan next quarter features

Marketing:

🚀 PUBLIC LAUNCH!

Publish press release and media outreach

Host launch webinar (100+ attendees)

Launch promotion (free trial, discount)

Engage with all press and social mentions

Track conversion funnel and optimize

Achieve 500+ student signups

Celebrate launch with team and customers!

MONTH 3 DELIVERABLES:

✅ Production-ready platform with 1,000+ questions across 4 subjects

✅ 99%+ uptime and <200ms API response times

✅ WCAG 2.1 AA accessible and fully responsive

✅ Successfully serving 500+ students

✅ Positive press coverage and social media presence

✅ School partnerships activated with pilot programs

✅ Clear roadmap for next 6 months

# 3. Success Metrics & KPIs

## 3.1 Product Metrics

User Acquisition: 500+ students enrolled by end of Month 3

Engagement: 60%+ weekly active users (WAU/MAU ratio)

Retention: 70%+ of users return after first week

Assessment Completion: 75%+ of started assessments completed

Time on Platform: 20+ minutes average session duration

NPS Score: 50+ Net Promoter Score from beta users

## 3.2 Technical Metrics

Uptime: 99%+ platform availability

Performance: <200ms average API response time

Scale: Support 10,000 concurrent users without degradation

Security: Zero critical vulnerabilities, SOC 2 compliance progress

Code Quality: 80%+ test coverage for critical paths

Deployment: 5+ successful deployments per week

## 3.3 Marketing Metrics

Website Traffic: 10,000+ unique visitors by Month 3

Conversion Rate: 5%+ visitor-to-signup conversion

Email List: 2,000+ subscribers

Social Following: 1,000+ followers across platforms

School Partnerships: 5+ schools in pilot programs

Press Coverage: 3+ articles in education/tech publications

CAC: Customer acquisition cost <$50 for B2C

# 4. Risk Management

| Risk | Severity | Mitigation Strategy |
| --- | --- | --- |
| Technical Debt | High | Regular refactoring sprints, code reviews, tech debt backlog |
| Scope Creep | High | Strict MVP definition, product owner has veto power on new features |
| Content Quality | Medium | Subject matter expert reviews, peer review process, pilot testing |
| Security Breach | Medium | Regular security audits, penetration testing, bug bounty program |
| Scalability Issues | Medium | Load testing at 3x expected capacity, auto-scaling, monitoring |
| Key Person Risk | Medium | Documentation, knowledge sharing, pair programming |
| Partnership Delays | Low | Have backup schools in pipeline, focus on B2C if B2B slows |
| Regulatory Changes | Low | Monitor COPPA/FERPA updates, legal counsel review |

# 5. Post-Launch Roadmap (Months 4-6)

Mobile Apps: Native iOS and Android apps for broader reach

Video Lessons: Integrate educational video content and tutorials

Live Tutoring: Connect students with live tutors for help

Parent Coach: AI-powered recommendations for parents to support learning

Advanced Analytics: Predictive insights, learning gaps, intervention triggers

Multiplayer Modes: Collaborative challenges and competitions

API for Schools: Integration with school LMS systems (Canvas, Google Classroom)

International Expansion: Support for multiple languages and curricula

Science Fair Projects: Guided project-based learning modules

# 6. Conclusion

This roadmap provides a clear, achievable path to launching a production-ready educational assessment platform in 3 months. Success requires disciplined execution, strong cross-functional collaboration, and a relentless focus on core value proposition: helping children learn and grow through engaging, adaptive assessments.

By following this plan, maintaining open communication, and staying adaptable to user feedback, the team will deliver a platform that makes a meaningful difference in the lives of students and families.

🎉 Let's build something amazing that transforms education, one assessment at a time!